Minutes of the LION WP4&WP5 Meeting

6th & 7th April 2000

| Status and Version: | Version a, Draft |  |
| --- | --- | --- |
| Date of Issue: | 11.4.2000 |  |
| Distribution: | Project Internal |  |
| Author(s): | Name | Partner |
|  | Yannis Manolessos | NTUA |
|  | Ulrike Hartmer | T-NOVA |
|  | Georg Lehr | T-NOVA |
| Checked by: |  |  |

1. Date and Venue

Begin of the meeting:	Thursday, 6th of April, 10:00h

End: 								Friday, 7th of April, 16:00h.

Venue:

Deutsche Telekom premises Darmstadt, Am Kavalleriesand 3,

Building 53 Room 207.

2. Joint Topics of WP4 and WP5 (Georg)

- Discussion of document naming and document/server handling. 
Yannis has distributed a proposal via e-mail which has not been received by all partners.

AP-1: Yannis to redistribute the proposal.

AP-2: Antonio and all: check proposals from Yannis for document handling (document provided by email). Antonio try to reach an agreement on project level at Ghent meeting.

- Discussion on common document template.

WP4&5 would like to use a common document template. A common document template for the project is considered as desirable. The template should be basically the same as for deliverables.

AP-3: Georg generates a proposal for discussion

- Extension of email distribution list to WP level:

It was proposed during the WP4-WP5 meeting to detail the correspondence list

at the WP level. WP4 and WP5 consider a distribution list on WP level as very useful.  The administration of the lists, however, puts additional work on UPC. Availability of resources has to be checked at UPC.

AP-4: Josep to check within week 15 whether distribution lists on WP level are acceptable to UPC

AP-5: if yes, Antonio to distribute an excel chart for allocation on WP level.

- Spot news by Antonio:

- Audioconference with CISCO about delivery of GSR to the consortium in June.

- information about wavelength router will be sent to Antonio by CISCO

AP-6: Antonio to forward info as soon as available.

- Report by Antonio from Kyoto meeting

AP-7: Georg/Antonio to collect available contributions from ITU-T and OIF and to put them on the server:

List of documents from Georg to Antonio beginning week 14, completion by Antonio

End of week 14 upload of documents.

- Scouting activity within WPG2

The structure of two tables for scouting of optical internetworking technologies and benchmarking of network operators and ISPs has been agreed upon at the meeting.

AP-8: Scouting for innovative solutions: Yannis distributes tables for Scouting of Optical InterNetworking Technologies and Benchmarking of Network Operators and ISPs. The strructure of these tables has been agreed upon at the meeting. All: please contribute to maintain updated the tables. Editor will be NTUA.

- Interfaces for the field trial:

AP-9: Antonio provides detailed info regarding interfaces of the field trial (including CISCO).

In this context the need of WP5 for more detailed information of the management solution and management interfaces provided by CISCO has been expressed. In the meeting, WP5  has listed some pieces of information required by CISCO for continuation of work in WP5. (see AP-19, AP-20).

- Server administration

AP-10: Yannis to create on the LION server some folders to collect information useful for the Project:

*	Standardisation Bodies and Forum (e.g. ITU, OIF, IETF...)

*	Scouting of Optical InterNetworking Technologies

*	Benchmarking Network Operators and ISPs

AP-11 All: Slides to Georg, 			
                  Georg to upload them to the server within week 14.

3. WP4 meeting, Thursday, 6. April 2000 (Yannis)

###### Overview

Main theme of the 1st WP4 meeting was a brainstorming session aiming at a more detailed specification of the objectives and the work to be done within WP4. Following Antonio’s suggestion, a Starting Point presentation was produced to serve as a triggering means for both the initiation of the work of WP4 and the co-ordination of work with the other WPs. The core idea is, during the first stages of the project, to begin the work focusing on the specific elements and topology of the LION testbed. This presentation will be shown to the coming WPG1 meeting in Gent, Belgium, by Antonio.

An agreement was reached concerning WP4 tasks redefinition. Original tasks 2 and 3 were merged leaving two tasks, namely:

Task 1: Functional Requirements for Interfaces. This task will compile a comprehensive list of functional requirements on OTN and its clients from various parties, i.e., network operators, vendors, users, etc.

Task 2: Functional Specification of OTN carrying multi-clients. This task will produce functional specifications for OTN, IP and SDH.

For each task, a living document will be associated. The basis for living document of Task 1 will be the Starting Point slides produced within WP4 meeting. The living document for Task 2 is the “IP functional specification” document.

Key action points:

- AP-12: Antonio (CSELT) will present to the coming WPG1 meeting (13-14 April) the Starting Point presentation produced during the present WP4 meeting.

- Josep (UPC) asked for more information concerning the LION testbed (topology, network elements, Cisco components, etc.). AP-13: Antonio (CSELT) mentioned that the volume of such information is immense and that he would provide selected material.

- AP-14: Josef Roese (Τ-Nova) will provide the contribution to the IP specification methodology concerning SDL. (deadline: 17 April)

- AP-15: Yannis (NTUA) will compile the entire IP specification methodology document and distribute it for comments.

4.  WP5 meeting, Friday, 7. April 2000 (Ulrike)

Ulrike presented the objectives and tasks of WP5 (see WP5_meeting_Darmstadt.ppt).

The tasks are :

- Definition of a set of core management functionality.
This set of functionality will be specified in this WP5 and implemented in WP7. The results of this tasks will be reported in the milestone document WP5M1, due in month 9.

- Definition of a technology independent network level information model.
UML class diagrams will be used for the specification of the NL information model. The specified information model will be revised according to input provided by WP2,WP4 and WP6. The results of this tasks will be reported in the milestone document WP5M2, due month 12.

- Architecture of the umbrella system and definition of NL interface.
The umbrella system will be designed as a CORBA and a WBEM subsystem interoperating via a CORBA interface; the two parts are responsible for Network Elements managed with different technologies such as SNMP, WBEM and TMN. This allows to study interoperability aspects. The final architecture and the CORBA/IDL definition of the NL interface will be reported in deliverable D12, due month 17.

The working steps identified to perform task 1 are:

- Identifying NL Management Requirements for an OTN
Available input/results: P918 results
Requirements to be written in natural language.

- Identifying NL Management Requirements for an IP network
Available input/results: RFCxx (see AP-16), answers to questions to CISCO (see AP-19, AP-20)
Requirements should be described in natural language.

- Identifying NL Management Requirements for an SDH network
Available input/results: TMF509, G.774, M.20, ... (see AP-17)
Requirements to be written in natural language

- Identifying issues of interworking from 1-3 for OTN carrying IP and SDH

- Specification of NL Management Requirements related to 4

- Specification of core management functionality related to 5

AP-16: Crescenzo distribute RFC numbers marked with xx above, until 11 April.

AP-17: Ulrike provide documents about SDH management to Yannis, asap.

Responsibilities per working steps:

working step 1: Ulrike, Georg

working step 2: Crescenzo

working step 3: Yannis

There should not be given too much effort in these topics. But every partner should feel responsible for every working step.

AP-18: Ulrike, Crescenzo, Yannis Provide starting documents for working steps 1,2,3 until 5th May.

Ulrike presented the "TMF Method" described in document WP5_01a.doc.

Agreement: TMF Method will be used for working steps 5 and 6 and also in task 2 and 3.

Georg presented some "brainstorming slides", identifying OTN NL and NEL management requirements, IP requirements and some first ideas for points of interworking (see attached Power Point File georg_brainstorming.ppt).

The participants created a list of questions ("request for information") to be directed to CISCO:

Types of Routers to be provided for LION testbed

- list of functionality (DPT,POS ...)

- specification of MIBs

- conformance statement (what MIB functionality is actually implemented?)

- manual for the operator wrt. Management

- characteristics of the local craft terminal

- what parts of the management solution will be provided
     (Network element manager, SW/HW... )

General information:

- Management aspects of WaRP

- Management aspects of MPLS

AP-19: Georg Send request of information to Antonio, until: 12th April (before Ghent meeting).

AP-20: Antonio Give request of information to CISCO,  before or at Ghent meeting.

Yannis informed the partners that he will send an informal question (not on the list for CISCO) to Jeff: "How do you model IP?".

After the meeting Crescenzo, Georg,  Jörg Hoffmann (T-Nova), Ulrike, Yannis, Josep and Regine discussed about the architecture of the umbrella management system. 
One point of discussion was the realization of the CORBA interface between the CORBA based subsystem to be provided by T-NOVA and the WBEM based subsystem to be provided by CSELT. This requires to "translate" DCOM (WBEM) into CORBA and vice versa. Crescenzo proposed to check if "ORBIX COMet" from Iona can be used for this purpose.

Different technical aspects of this solution have been discussed. It has been agreed that different technical realizations of the interface between the subsystems should be investigated. In particular, the useability of COMet for the described purpose should be studied.

AP-21: Ulrike, Crescenzo To check the useability of COMet for the described purpose and to communicate the results to the partners.

The description and discussion (advantages/disadvantages) of related are a possible input to Deliverable D9. In a starting document T-Nova and CSELT should describe

for their subsystems:

- architecture (CORBA resp. WBEM architecture)

- available hardware

- available software

- available tools

- implementation aspects

- reference of objects

- ...

for the interface between the subsystems:

- possible technical realizations of the CORBA interface between the subsystems (see above).

No action point or deadline for this starting document has been agreed.

5. List of Participants

|  | Name | Company | e-mail |
| --- | --- | --- | --- |
| 1 | Georg Lehr | T-NOVA | Georg.lehr@telekom.de |
| 2 | Ulrike Hartmer | T-NOVA | Ulrike.Hartmer@telekom.de |
| 3 | Regine Liebenstein | T-NOVA | Regine.Liebenstein@telekom.de |
| 4 | Yannis Manolessos | NTUA | imanoles@telecom.ntua.gr |
| 5 | Josep Prat | UPC | jprat@tsc.upc.es |
| 6 | Andrzeij Pach | AGH | pach@kt.agh.edu.pl |
| 7 | Ralf-Peter Braun | T-NOVA | Ralf-Peter.Braun@telekom.de |
| 8 | Antonio Manzalini | CSELT | Antonio.Manzalini@cselt.it |
| 9 | Crescenzo Leone | CSELT | Crescenzo.Leone@cselt.it |
| 10 | Adam Matzke | TPSA | matzke@zt.krakow.tpsa.pl |
| 11 | Sabine Szuppa | T-NOVA | Sabine.Szuppa@telekom.de |