##### IST PROJECT LION						31/7/26

Ghent, 13th -14th April 2000

SOURCE:	  Mario Pickavet

TITLE:	  Meeting minutes of WP 2: Resilience

# Technologies to be considered

During the first day of the WPG1-meeting (discussion meeting), it has been agreed to focus on the network architecture shown in the figure:

Besides the IP-over-OTN scenario that will most probably be very important in the future, also SDH will be taken into account, due to the widespread use of SDH-equipment in today’s telecommunication networks.  It was agreed not to consider ATM explicitly in WPG 1 (only as one of the possible client layers for SDH).

The importance of the Digital Wrapper within the LION-project was recognized.

# Action points

| AP# | partner | due date | description |
| --- | --- | --- | --- |
| SWG1-AP1 | CSELT, IMEC | mid May | Information gathering about possible failure scenarios from previous European projects (for M6) - CSELT will provide information from the projects METON and DEMON - IMEC will provide information from the project PANEL |
| SWG1-AP2 | IMEC | mid May | E-mail discussion about resilience strategies(for M6) - IMEC will take action to distribute a draft document to all other partners containing an overview of single-layer resilience strategies in the technologies to be considered (see picture above). - This document will serve as a basis for the (e-mail) discussion between the partners about resilience strategies. For each resilience strategy, - The content of this updated document will then be further discussed on the plenary meeting in Darmstadt (13 – 15 June). |
| SWG1-AP3 | IMEC | 13/06/2000 | Input to WP8 and WP9 on definition and implementation of resilience strategies in the testbed - On the plenary meeting in Darmstadt (13 – 15 June) a joint WPG1-WPG3 discussion meeting will be held on this topic. |